DASH · LOGISTIC · PRODUCT

Product Requirement Document (PRD)

Multi-Invoice Document Flow

Rider App · Invoice Capture Module

Redesign of the rider-app document handover flow for the new Dash Xdock invoice format: 1 physical document = 1 photo = N invoices = 1 AI check (Track A), with legacy debt invoices (Track B) routed to the existing manual hub scan process. Covers bifurcated outlet arrival UX, exception evidence capture, ops platform evidence viewer, and all backend contracts.

| Source | Dash Xdock Q2 2026 Rollout · Ops & Rider Feedback Reports |
| --- | --- |
| Module | rider-app/invoice-capture |
| Document Type | PRD / TRD |
| Version | 2.0 — English, Best Practice Revision |
| Status | Draft |
| Product Owner | TBD |
| Engineer | TBD |
| Created | 2026-07-31 |
| Prototype Reference | multi-invoice-flow-prototype_v0_4_1.html |

## How to Read This Document

Structure is Part 1 (PRD) → Part 2 (TRD) → Epic & Tickets. The document opens with product-level framing (Problem, Context, Users, Scope, Requirements, Success Criteria), followed by the Technical Requirements (architecture, API contracts, data model, rollout), and closes with the full ticket breakdown.

Each ticket carries:

- Priority — P0 (must-ship), P1 (high), P2 (later)

- Entry point — where the user or system reaches this ticket

- User story — As a <role>, I want <capability> so that <outcome>

- Acceptance criteria — functional Given / When / Then, each verifiable post-ship

Success criteria use the HEART framework (Happiness · Engagement · Adoption · Retention · Task Success) with explicit baseline → target and the instrument that measures it.

PART 1

# Product Requirements (PRD)Product Requirements (PRD)

## Problem

Riders currently complete outlet handovers through an inefficient process: for each invoice, the rider must manually photograph documents one by one. An outlet with 3–5 invoices requires 3–5 separate photos with navigation between each capture. Since the Dash Xdock rollout, the physical document format has changed — a single document now contains all invoices for a given outlet — yet the Rider App has not been updated to reflect this.

Two documented problems from ops reports and rider feedback:

1.  Handover time per outlet is too long.

Current estimate: ~4–5 minutes per outlet for a 3-invoice outlet. Target with the new format: ≤2 minutes (−60%). With an average of 15–20 outlets per trip, this time saving directly impacts daily trip capacity.

2.  Ops cannot distinguish "rider skipped visit" from "rider arrived but outlet was not ready."

When riders mark an invoice as an exception ("outlet not ready"), no proof of visit is captured. Ops must call the rider or outlet to clarify, adding an average of 45–90 minutes of resolution time per case. Current exception rate: ~8% of total invoices, with ~30% of those requiring manual follow-up.

## Context

The physical document format for new invoices has changed: one document now contains all invoices for a single outlet on one sheet. The Rider App still uses the old model (one photo per invoice). This gap has been open since the Xdock Q2 2026 rollout, with approximately 3 months of backlog data showing riders spending more time per outlet than target.

There is also a population of "debt" invoices (leftovers from previous visits in the old format) that follow an entirely different process and must not enter the AI pipeline — they must be brought physically to the hub for korlap scanning. The Rider App currently does not visually distinguish between these two populations, causing confusion in the field.

This feature is a prerequisite for the Q3 2026 capacity expansion. The roadmap cannot progress until per-outlet time is reduced.

## Users & Jobs

| Role | Job to Be Done |
| --- | --- |
| Rider (primary) | Complete outlet handovers as quickly and accurately as possible, without reading a manual or guessing the next step |
| Ops Reviewer (secondary) | Validate "outlet not ready" exceptions without calling the rider or outlet — relying solely on available evidence in the dashboard |
| Korlap (Hub) | Scan Track B (debt) invoices physically at the hub with no additional coordination with the Rider App |
| Client (Pharmacy) | Receive invoice confirmation via Dash Link as usual — no change on their end |

## Scope

### In Scope

- Redesign of the document photo flow in the Rider App for the new format (1 photo = N invoices = 1 AI check)

- Visual bifurcation of Track A (today's invoices, new format) vs Track B (debt leftovers, old format) on the outlet arrival screen

- Pre-flight UX: camera activates immediately when rider taps "Photograph Document"; shutter is the primary CTA; "Outlet Not Ready?" is a secondary button

- Exception reason bottom sheet — progressive disclosure, appears only when rider taps the secondary button

- Mandatory visit evidence photo (raw camera + GPS tag) before an invoice is officially marked as an exception (Trigger 4a)

- Fallback when camera/GPS fails: rider can still submit exception, flagged as LEFT_AT_OUTLET_NO_EVIDENCE and routed to manual review queue (Trigger 4b)

- Empty state (Frame 01) for outlets with only Track A or only Track B

- Progress indicator across the full exception flow (Step 1 of 3, etc.)

- GPS loading state — never blocks the rider

- Evidence viewer on Ops Platform for exceptions with an evidence_id

- Exception queue sorting on Ops Platform: NO_EVIDENCE → FLAGGED → complete evidence

- New API endpoint: POST /rider-app/v1/visits/{visit_id}/exception-evidence

- Exception reason enum extension: PREFLIGHT_NOT_READY_STEMPEL, PREFLIGHT_NOT_READY_TTD, LEFT_AT_OUTLET_NO_EVIDENCE, AI_FAIL_MULTIPLE_RETRY

- New audit log field: photo_subject (COUNTER / EMPTY_DOCUMENT)

### Out of Scope

- Any changes to Dash Link (client-facing) — webhook contract is unchanged

- Changes to hub scan UI (korlap)

- AI pipeline for visit evidence photos — stored as raw evidence only, not AI-processed

- New format for Track B — debt leftovers continue through the existing manual hub scan process

- Onboarding walkthrough for new riders — separate feature, can follow post-ship

- Automated bad-debt escalation for debt invoices older than N days — requires ops threshold decision first

- Ops Platform UI changes beyond the evidence viewer and queue sorting

- Digital TTD legal validity — covered by existing Dash framework, confirm before ship

- Full offline-first sync with conflict resolution — offline capture with retry is in scope; full offline mode is not

## Requirements

### Frame 01: Outlet Arrival Hub

| # | Requirement |
| --- | --- |
| 1 | When a rider taps an outlet name from the active trip list, the screen displays two separate sections: "Today — Needs Photo" (Track A, badge "Not Yet Photographed · N invoices") and "Leftover — From Previous Visit" (Track B). |
| 2 | If the outlet has only Track A (no debt), the Track B section is not shown — not an empty section with placeholder text. |
| 3 | If the outlet has only Track B (no today's delivery), the primary CTA is "Collect Physical Leftover (N)" and the camera is never opened. |
| 4 | The primary CTA is always "Photograph Document (Track A)" if Track A exists; the secondary CTA is "View Physical Leftover" if Track B exists. This order must not be reversed. |

### Frame 02: Camera Active Immediately

| # | Requirement |
| --- | --- |
| 5 | When the rider taps "Photograph Document (Track A)", the camera viewfinder activates immediately (not a blank screen + loading). Corner bracket guide overlay is displayed. |
| 6 | The shutter button is the dominant CTA at the bottom center of the viewfinder. |
| 7 | "Outlet Not Ready?" is available as a secondary button below the shutter — visible with an amber label, not a dominant CTA. |
| 8 | When the rider taps "Outlet Not Ready?", a bottom sheet appears with a radio list of reasons — not navigation to a new page. |
| 9 | The bottom sheet can be dismissed by tapping outside the sheet area. |
| 10 | The screen header displays the count of TMP-INVs to be processed (e.g., "3 TMP-INV · AWB001"). |

### AI Scan and Processing

| # | Requirement |
| --- | --- |
| 11 | After the rider taps the shutter and previews the photo, a single "Send to AI" button submits 1 photo + the list of expected TMP-INVs to the API. |
| 12 | The "Send to AI" button is disabled after the first tap (until the response returns or times out) to prevent double-submission. |
| 13 | The loading state displays 4 extraction points (invoice number, stamp, signature, completeness) with an estimated time of 10–15 seconds. |
| 14 | If AI returns PASS: all TMP-INVs in the batch change status pending → rider in a single atomic operation. |
| 15 | If the connection drops after the photo is successfully captured, the photo is saved locally and retried automatically when connectivity is restored. The rider sees the state "Awaiting connection — photo saved locally." |

### Exception Flow (Visit Evidence)

| # | Requirement |
| --- | --- |
| 16 | After the rider selects an exception reason, the next screen is the visit evidence capture (camera active + GPS overlay) with a progress indicator showing the current step. |
| 17 | The GPS overlay displays the distance from the registered outlet coordinate and a real-time timestamp. |
| 18 | If GPS has not locked, the viewfinder remains active with a "Searching for GPS" visual — the rider can photograph now, and GPS is tagged automatically when it locks. Must not block. |
| 19 | On-screen instruction copy (Frame E2): "Point at the outlet counter or entrance — or photograph a blank document sheet. Do not photograph client data or pharmacy documents." |
| 20 | The rider selects photo_subject before submitting: COUNTER or EMPTY_DOCUMENT. Recorded in audit log only, does not affect the flow. |
| 21 | If the camera fails (permission denied) or GPS is unavailable: the rider can still submit the exception without a photo. Invoice status changes to exception with reason LEFT_AT_OUTLET_NO_EVIDENCE and enters the manual review queue. No state leaves the rider stuck. |

### Frame 07: Signature & Confirmation

| # | Requirement |
| --- | --- |
| 22 | The signature screen displays the total number of invoices to be confirmed (Track A + Track B) with a breakdown per track. |
| 23 | "Send Later" copy explains the effect on-screen: "Debt continues to count until data is sent (max. 24 hours)." This must appear in-app, not only in the PRD. |

### Ops Platform — Evidence Viewer

| # | Requirement |
| --- | --- |
| 24 | Exceptions with an evidence_id (Trigger 4a) display: evidence photo + mini-map with rider pin and registered outlet pin + distance in meters + timestamp. |
| 25 | If geofence_check = FLAGGED: yellow banner noting that distance exceeds the threshold. |
| 26 | If exception_reason = LEFT_AT_OUTLET_NO_EVIDENCE (Trigger 4b): red banner "No photo evidence — manual review required." |
| 27 | Exception queue is sorted: NO_EVIDENCE first, then FLAGGED, then complete evidence. |

### Cross-Cutting

| # | Requirement |
| --- | --- |
| 28 | The 7-status enum is unchanged: pending, rider, await, resolved, disputed, exception + existing enums. |
| 29 | Webhook contract to Dash Link is unchanged: AWAITING_CONFIRM, RESOLVED, DISPUTED. |
| 30 | All requests that can change invoice status must include an idempotency_key to prevent double state changes from retries. |

## Edge Cases & Failure States

| Scenario | Expected Behavior |
| --- | --- |
| Rider double-taps "Send to AI" (slow connection) | Button disabled after first tap. API is idempotent via idempotency_key. |
| Connection drops after photo taken but before upload | Photo saved locally, automatic retry on reconnect. Rider sees "Awaiting connection." |
| Camera permission denied at Frame E2 | Rider can submit exception without photo → Trigger 4b (NO_EVIDENCE). No dead end. |
| GPS does not lock after 10 seconds | Visual fallback "Searching for GPS" — photo can still be taken. GPS tagged on lock or null if unsuccessful. |
| AI cannot read after 2 retries | Frame E3: rider chooses "Bring physically to hub" (Trigger 4c) or "Photograph again once more." |
| AI partial match (e.g., 2 of 3 TMP-INVs) | Frame E4: missing invoices highlighted amber, per-invoice buttons "Retake Photo" or "Leave." Confirm disabled until all have a decision. |
| Rider outside geofence radius (> threshold) | Exception still accepted, geofence_check = FLAGGED — shown to ops reviewer but does not block rider. |
| Outlet has only Track B (no today's delivery) | Frame 01B: primary CTA goes directly to "Collect Physical Leftover." Camera is never opened. |
| Outlet has only Track A (no debt) | Frame 01A: Track B section is not shown. |

## Success Criteria

Using the HEART framework, focused on dimensions relevant to this feature.

| HEART Dimension | Metric | Baseline (Before) | Target (After) | Signal / Instrument |
| --- | --- | --- | --- | --- |
| Happiness | Post-trip rider satisfaction score for outlet visits | Unmeasured — measure 2 weeks before rollout | ≥ 4.2/5 | In-app rating in trip summary screen |
| Engagement | Track A exceptions with evidence photo attached | Unmeasured | ≥ 70% of Track A exceptions | evidence_id attached / total Track A exceptions per week |
| Adoption | Active riders using Track A flow (not old workaround) | 0% on new flow | ≥ 90% within 4 weeks of rollout | Invoices through new AI-scan endpoint / total Track A invoices |
| Retention | Track A exception rate | ~8% | ≤ 6% within 8 weeks of rollout | Count PREFLIGHT_NOT_READY / total Track A invoices per week |
| Task Success | Per-outlet time: Track A happy path, 3 TMP-INVs | ~4–5 minutes | ≤ 2 minutes at P75 | Timestamp outlet_arrived → outlet_completed from trip log |
| Task Success | Average exception review time | ~60 minutes | ≤ 36 minutes (−40%) | exception_created_at → exception_resolved_at from ops log |

PART 2

# Technical Requirements (TRD)Technical Requirements (TRD)

## Summary

This feature adds two new screens and revises four existing screens in the Rider App to support the "1 document = 1 photo = N invoices = 1 AI check" flow for the new Xdock format (Track A), while routing legacy debt invoices (Track B) to the existing manual hub scan process. Two backend changes are introduced: (1) the POST /exception-evidence endpoint for storing visit evidence photos + GPS metadata before an invoice is marked as an exception, and (2) the exception_reason enum extension with 4 new values. All changes are additive — the 7-status enum, webhook contract to Dash Link, and hub scan UI are unchanged.

## Architecture

All changes are contained within two boundaries:

- Rider App (mobile) — all new screens and redesigns within the rider-app/invoice-capture module. No changes to the trip management or hub scan modules.

- Dash Backend — one new endpoint in the visit-evidence service. Enum changes in the existing invoice-status service.

Unchanged: dash-link-webhook service, hub scan service, Ops Platform (except the addition of the evidence viewer UI on the frontend).

### Sequence Diagram — Trigger 4a (Happy Path)

Rider App            Backend             Storage

|                    |                   |

|-- POST /exception-evidence ----------->|

|   (multipart: photo, GPS, reason)      |

|                    |-- upload photo --->|

|                    |<-- photo_url ------|

|                    |-- UPDATE invoices  |

|                    |   status=exception |

|                    |   evidence_id      |

|<-- 200 {evidence_id, geofence_check} --|

## API Contracts

### New Endpoint: Exception Evidence

POST /rider-app/v1/visits/{visit_id}/exception-evidence

Content-Type: multipart/form-data

Authorization: Bearer <rider_token>

Idempotency-Key: <uuid-v4>

Request Fields:

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| exception_reason | enum | ✓ | PREFLIGHT_NOT_READY_STEMPEL / PREFLIGHT_NOT_READY_TTD / LEFT_AT_OUTLET_NO_EVIDENCE |
| tmp_inv_ids | string[] | ✓ | N invoices to be excepted together |
| photo | binary | — | null if camera fails (Trigger 4b) |
| photo_subject | enum | — | COUNTER / EMPTY_DOCUMENT — audit log only |
| captured_at | ISO8601 | ✓ | Time photo was taken (from device clock) |
| gps | object | — | { lat, lng, accuracy_m } — null if GPS unavailable |
| outlet_registered_coord | object | ✓ | { lat, lng } — used for geofence distance calculation |

Response (200):

{

"evidence_id": "EVD-2026-88214",

"distance_from_outlet_m": 14,

"geofence_check": "PASS",

"exception_status": "CONFIRMED"

}

geofence_check: "FLAGGED" when distance_from_outlet_m > threshold (candidate default: 150m). exception_status: "PENDING_REVIEW" when photo is null (Trigger 4b).

Error Responses:

| Code | Condition |
| --- | --- |
| 400 | tmp_inv_ids empty or not belonging to visit_id |
| 409 | Idempotency conflict — evidence already exists for this key; returns existing record |
| 422 | Invalid exception_reason |
| 503 | Storage upload failed — retry safe |

### Exception Reason Enum Extension

Additive, non-breaking additions to the existing exception_reason enum:

PREFLIGHT_NOT_READY_STEMPEL   -- previously: subset of PREFLIGHT_NOT_READY

PREFLIGHT_NOT_READY_TTD        -- previously: subset of PREFLIGHT_NOT_READY

LEFT_AT_OUTLET_NO_EVIDENCE     -- new — Trigger 4b

AI_FAIL_MULTIPLE_RETRY         -- new — Trigger 4c

INVOICE_NOT_IN_DOCUMENT        -- new — from edge case E4 "Leave"

## Data Model

### New Table: visit_exception_evidence

CREATE TABLE visit_exception_evidence (

id              UUID PRIMARY KEY DEFAULT gen_random_uuid(),

visit_id        UUID NOT NULL REFERENCES visits(id),

evidence_id     TEXT UNIQUE NOT NULL,       -- EVD-YYYY-NNNNN

photo_url       TEXT,                        -- null if Trigger 4b

photo_subject   TEXT,                        -- COUNTER | EMPTY_DOCUMENT | null

captured_at     TIMESTAMPTZ NOT NULL,

gps_lat         DECIMAL(9,6),

gps_lng         DECIMAL(9,6),

gps_accuracy_m  INTEGER,

outlet_lat      DECIMAL(9,6) NOT NULL,

outlet_lng      DECIMAL(9,6) NOT NULL,

distance_m      INTEGER,                     -- calculated at insert

geofence_check  TEXT NOT NULL DEFAULT 'PASS',

exception_status TEXT NOT NULL,              -- CONFIRMED | PENDING_REVIEW

idempotency_key UUID UNIQUE NOT NULL,

created_at      TIMESTAMPTZ NOT NULL DEFAULT now()

);

CREATE INDEX idx_vee_visit_id ON visit_exception_evidence(visit_id);

CREATE INDEX idx_vee_evidence_id ON visit_exception_evidence(evidence_id);

### Changes to invoices Table

ALTER TABLE invoices

ADD COLUMN evidence_id TEXT REFERENCES visit_exception_evidence(evidence_id);

Nullable column — populated only for invoices processed via Trigger 4a. Backward compatible.

## Cross-Module Impact

| Module | Interface Changed | Detail |
| --- | --- | --- |
| invoice-status | Enum extension | 4 new values added — additive |
| rider-app/trip-management | None | No changes |
| hub-scan | None | No changes |
| dash-link-webhook | None | Webhook contract unchanged |
| ops-platform/exception-detail | UI: evidence viewer | Frontend adds photo view + GPS map via existing ops API |
| ops-platform/exception-queue | UI: sort order | Frontend adds sort logic: NO_EVIDENCE → FLAGGED → complete |

## Failure Modes & Observability

### Failure Mode Handling

| Scenario | Handling |
| --- | --- |
| Storage upload timeout (photo) | Retry 3× with exponential backoff. If all fail: save to local queue in Rider App and retry in background. Exception can still be submitted with photo: null (Trigger 4b). |
| GPS unavailable | Does not block rider. gps: null accepted. geofence_check = N/A. |
| AI scan timeout (> 30 seconds) | Timeout surfaced to rider. Options: "Retake Photo" or "Bring physically to hub" (Trigger 4c). |
| Double-submit of exception evidence | Idempotency key in header + UNIQUE constraint in DB. 409 response returns existing record. |
| Batch AI scan partial failure | Only AI-PASS invoices change status. Failed invoices remain pending and route to edge case E4. |

### Alerts to Configure

- Exception evidence upload failure rate > 5% in 15 minutes → PagerDuty

- LEFT_AT_OUTLET_NO_EVIDENCE rate > 20% of total exceptions in 1 hour → Slack ops channel (leading indicator of mass camera/GPS issues)

- AI scan timeout rate > 10% in 5 minutes → PagerDuty

## Security & Permissions

- Visit evidence photos are accessible only to ops reviewers with the exception:read permission. The Rider App cannot access photos belonging to other riders.

- outlet_registered_coord is returned from the server, not sourced from the client — clients cannot spoof outlet coordinates.

- The gps value from the client can be spoofed by a device with a fake GPS app. The geofence check is a signal for ops, not an absolute security control.

- Photos stored in a storage bucket with retention policy to be confirmed by legal/ops (candidate: 90 days, then archive — aligned with Dash dispute resolution SLA).

- Outlet photos (counter/entrance views) do not require explicit consent in Indonesia for semi-public spaces, however legal sign-off is required before rollout — specifically for pharmacies where patient waiting areas may be visible.

## Rollout Plan

| Phase | Timeline | Scope | Focus |
| --- | --- | --- | --- |
| Internal Testing | Week 0–1 | 5 internal riders, 1 city | Exception flow, geofence threshold, GPS behavior across device types |
| Pilot | Week 2–3 | 10% of riders in highest-volume city | Exception rate, evidence capture rate, per-outlet time |
| Gradual Rollout | Week 4–6 | 50% → 100% per city, rolling by city | Stability at scale |
| Full Rollout | Week 7+ | All active areas | Baseline measurement lock |

- Feature flag: multi_invoice_track_a_flow per rider_id. Toggle from Ops Platform without a deploy.

- Rollback: Feature flag off → Rider App falls back to the old per-invoice photo flow. Previously migrated data remains valid.

- Geofence threshold: Default 150m for pilot. Confirmed against actual GPS data from weeks 2–3 before locking for full rollout.

- First-use walkthrough: 3-step tooltip sequence for riders new to the flow. Ships as a follow-up sprint — not a rollout blocker.

## Testing Strategy

| Test Type | Coverage |
| --- | --- |
| Unit | geofence_check PASS/FLAGGED at various distances; idempotency (second call returns existing record); enum validation (invalid exception_reason returns 422); batch atomic transition rollback on partial failure |
| Integration | Happy path Track A: photo → AI PASS → pending→rider for N invoices atomically; Exception 4a and 4b flows; Retry returning 409 with existing record; Empty state Track B only |
| Contract | Webhook payload to Dash Link unchanged after Triggers 5 and 6; Rider App receives evidence_id in correct format |
| Not required pre-merge | UI accessibility test (follow-up sprint); Performance load test on evidence viewer (post-rollout — low ops reviewer traffic) |

## Key Decisions & Deferred Choices

| Decision | Choice Made | Rationale |
| --- | --- | --- |
| Pre-flight overlay vs. immediate viewfinder | Immediate viewfinder, secondary button below shutter | Progressive disclosure. Riders with a ready outlet never interact with "not ready." |
| Evidence photo: counter vs. blank document | Both accepted; rider selects photo_subject | Blank documents (templates without data) are not a privacy risk and still serve as proof of visit. |
| Geofence threshold | 150m default for pilot | To be confirmed against actual GPS accuracy data from weeks 2–3. |
| Storage service for evidence photos | Not yet selected (S3 vs. GCS vs. existing bucket) | Decided by implementing engineer. Constraint: URL accessible by Ops Platform; 90-day retention + archive. |
| AI confidence threshold for "FAIL" | Not yet locked | Must be confirmed with AI service team before ship. Must be defined in the contract, not as an AI service default. |
| Offline support scope | Queue retry for exception-evidence upload | Full offline mode with conflict resolution is out of scope. |

## Open Questions

| # | Question | Owner |
| --- | --- | --- |
| 1 | Final geofence threshold: 150m approved for pilot, but actual GPS data from rollout week 1 is needed to confirm the final threshold. Who has authority to lock this — ops or product? | TBD |
| 2 | Evidence photo storage retention: How long are photos stored before archiving/deletion? Relevant to the dispute resolution SLA. | Legal / Ops |
| 3 | Legal: outlet photo consent: Do counter/entrance photos of pharmacies require explicit consent in the Indonesian context? | Legal |
| 4 | AI confidence threshold: When is AI considered to have "failed to read"? Must be defined in the contract, not the AI service default. | AI Service Team |
| 5 | Bad debt escalation: Invoice debt > N days without resolution — when should escalation trigger? Who decides threshold N? | Ops / Product |
| 6 | First-use rider walkthrough: Which sprint will cover this? Not a rollout blocker, but needs an owner. | Product |

EPIC & TICKETS

# Epic & TicketsEpic & Tickets

DASH-EPIC-01  ·  Multi-Invoice Document Flow (Rider App)

Redesign the document handover flow in the Rider App for the new Xdock invoice format: 1 physical document = 1 photo = N invoices = 1 AI check (Track A), with Track B (legacy debt invoices) as a separate route that does not touch AI. Includes mandatory visit evidence for all Track A exceptions.

| Field | Value |
| --- | --- |
| Estimate | 3–4 sprints (6–8 weeks) |
| Milestone | Pilot with 10% of riders in the first city, in week 3 after all tickets are closed |

## Mobile Tickets

DASH-MOB-01 · Outlet Arrival Hub — Track A vs Track B Bifurcation  P0  Frontend (Mobile)

Entry Point: Rider taps outlet name from active trip list

User Story:

As a rider, I want to immediately know which invoices need to be photographed today (Track A) and which ones I just need to collect physically (Track B), so that I am not confused and do not open the camera for documents that don't need scanning.

Acceptance Criteria:

Given   rider opens outlet detail from active trip list

When    outlet has ≥1 Track A invoice and/or ≥1 Track B invoice

Then    screen displays two separate sections: "Today — Needs Photo"

(Track A) and "Leftover — From Previous Visit" (Track B)

with count for each

And     Track A badge shows "Not Yet Photographed · N invoices"

And     primary CTA = "Photograph Document (Track A)",

secondary CTA = "View Physical Leftover" — order must not be reversed

Given   rider opens outlet detail with only Track A (no debt)

When    screen opens

Then    Track B section is not shown — not an empty section with placeholder text

Given   rider opens outlet detail with only Track B (no today's invoice)

When    screen opens

Then    primary CTA is "Collect Physical Leftover (N)" with Track B color styling

And     camera is never opened during this flow

DASH-MOB-02 · Camera Active Immediately — Dominant Shutter + Secondary "Outlet Not Ready?"  P0  Frontend (Mobile)

Entry Point: Rider taps "Photograph Document (Track A)" CTA from outlet screen

User Story:

As a rider, I want to see the camera viewfinder immediately when I intend to photograph a document, with easy access to the "not ready" option if the outlet genuinely cannot provide a stamp or signature — without passing through a separate checklist page.

Acceptance Criteria:

Given   rider taps "Photograph Document (Track A)"

When    screen opens for the first time

Then    camera viewfinder activates immediately (not blank screen + loading)

with corner bracket guide overlay

And     header displays TMP-INV count and batch code (e.g., "3 TMP-INV · AWB001")

And     shutter button is the dominant CTA at the bottom center

Given   viewfinder is active

When    rider views the screen

Then    "Outlet Not Ready?" button visible below shutter — amber label, secondary style

Given   rider taps "Outlet Not Ready?"

Then    bottom sheet appears with exception reason radio list — not a new page

And     viewfinder remains visible behind the bottom sheet (not replaced)

Given   bottom sheet is open

When    rider taps outside the bottom sheet area

Then    bottom sheet dismissed and viewfinder resumes full view

DASH-MOB-03 · AI Scan Batch — 1 Photo → N Invoices, Atomic State Transition  P0  Frontend (Mobile) + Backend

Entry Point: Rider taps shutter → previews photo → taps "Send to AI"

User Story:

As a rider, I want to send a single document photo and receive verification results for all invoices in that document at once, without re-uploading or navigating per invoice.

Acceptance Criteria:

Given   rider previews the document photo and taps "Send to AI"

When    button is tapped for the first time

Then    "Send to AI" button is immediately disabled until response returns or times out

And     loading screen displays 4 extraction points with estimated time 10–15 seconds

Given   AI scan API called with 1 photo + TMP-INV list

When    AI returns PASS for all invoices

Then    all TMP-INVs change status pending → rider in a single atomic operation

And     results screen displays per-TMP-INV status (No. ✓, Stamp ✓, Signature ✓)

Given   rider takes photo but connection drops before upload

When    connection is lost

Then    photo saved locally with status "Awaiting connection"

And     automatic retry occurs on reconnect without rider action

And     rider sees indicator "Photo saved locally — awaiting connection"

DASH-MOB-04 · Exception Flow — Progress Indicator + Reason Bottom Sheet  P0  Frontend (Mobile)

Entry Point: Rider taps "Outlet Not Ready?" from viewfinder (DASH-MOB-02)

User Story:

As a rider, I want to know what step I am on out of how many total steps when filling in an exception, so I am not confused about whether there are many steps remaining or whether I am nearly done.

Acceptance Criteria:

Given   exception reason bottom sheet is open

When    rider selects reason and taps "Continue — Capture Evidence →"

Then    Visit Evidence screen opens with progress indicator (e.g., Step 3 of 3)

Given   Visit Evidence screen is open

When    GPS successfully locks

Then    overlay displays distance from registered outlet coordinate + real-time timestamp

Given   Visit Evidence screen is open

When    GPS has not locked after 5 seconds

Then    overlay shows "📍 Searching for GPS..." in amber

And     rider can still tap shutter and take a photo

And     photo will be GPS-tagged on lock, or null if unsuccessful

And     no blocking message or disabled shutter due to GPS

Given   rider is about to take a photo on Visit Evidence screen

Then    on-screen copy: "Point at the outlet counter or entrance — or photograph

a blank document sheet. Do not photograph client data or pharmacy documents."

And     rider selects photo_subject before submitting: COUNTER or EMPTY_DOCUMENT

DASH-MOB-05 · Exception Submit — Trigger 4a (with photo) and Trigger 4b (without photo)  P0  Frontend (Mobile) + Backend

Entry Point: Rider taps shutter on Visit Evidence screen

User Story:

As a rider, I want to be able to report an "outlet not ready" exception whether the camera/GPS is working or not, without ever getting stuck mid-flow.

Acceptance Criteria:

Given   rider has taken evidence photo

When    rider taps "Capture Photo & Mark as Left"

Then    app calls POST /exception-evidence with photo + GPS + reason + idempotency_key

And     all selected TMP-INVs change status pending → exception with evidence_id (Trigger 4a)

And     rider sees "Invoice marked as left — evidence saved"

Given   camera permission denied on screen E2

When    rider is on Visit Evidence screen

Then    screen shows "Continue Without Photo" with note "Will be flagged for manual ops review"

And     app calls POST /exception-evidence with photo: null (Trigger 4b)

And     invoice changes to exception with reason LEFT_AT_OUTLET_NO_EVIDENCE

Given   rider has submitted (double-tap, slow connection)

When    second request arrives with same idempotency_key

Then    backend returns 409 with existing evidence record — no duplicate created

And     app treats 409 as success (shows confirmation screen)

DASH-MOB-06 · Frame 07 — "Send Later" Copy with Debt Context  P1  Frontend (Mobile)

Entry Point: Rider completes Track A + Track B and opens the signature screen

User Story:

As a rider, I want to understand what the impact of "Send Later" is on the outlet's debt before choosing it, so I don't make the wrong decision in the field.

Acceptance Criteria:

Given   rider opens Signature & Confirmation screen

When    screen opens

Then    total invoices shown with breakdown "N Track A (AI pass) + M Track B (physical)"

And     copy reads: "Send Now: outlet debt decreases immediately.

Send Later: debt continues to count until data is sent (max. 24 hours)."

Given   rider selects "Send Later"

When    rider taps

Then    data saved locally

And     hutang_count does not decrease until data is successfully submitted

And     rider sees "Data not yet sent — tap to send" in trip summary

DASH-MOB-07 · Edge Case E4 — Invoice Count Mismatch, Per-Invoice Decision  P1  Frontend (Mobile)

Entry Point: AI scan returns with invoice count below expectation

User Story:

As a rider, I want to know which invoices were not read by AI and be able to decide per invoice whether to retake or leave — without having to rephotograph the entire document.

Acceptance Criteria:

Given   AI scan returns partial PASS — e.g., 2 of 3 TMP-INVs matched

When    results screen is displayed

Then    unread invoices highlighted amber with two inline options:

"In document — Retake Photo" and "Not there — Leave"

And     "Confirm" button disabled until all amber invoices have a decision

Given   rider selects "Retake Photo" for an amber invoice

Then    camera activates for one more full-document photo

And     already-matched invoices do not require a new decision

Given   rider selects "Leave" for an amber invoice

Then    invoice enters exception flow with reason INVOICE_NOT_IN_DOCUMENT

without requiring a GPS evidence photo

## Backend Tickets

DASH-BE-01 · Exception Evidence Endpoint — POST /exception-evidence  P0  Backend

Entry Point: Rider App calls API after rider taps "Capture Photo & Mark as Left" or "Continue Without Photo"

User Story:

As the system, I want to store the visit evidence photo, GPS metadata, and exception reason before the invoice is officially marked as an exception, so that ops can validate "outlet not ready" claims without calling the rider.

Acceptance Criteria:

Given   Rider App sends POST /exception-evidence with photo, GPS, reason, tmp_inv_ids, key

When    request received

Then    photo uploaded to storage bucket

And     record created in visit_exception_evidence with distance_m calculated

from rider GPS vs outlet_registered_coord

And     geofence_check set PASS if distance_m ≤ threshold, FLAGGED if exceeded

And     all TMP-INVs updated: status → exception, evidence_id → new record ID

And     200 response with evidence_id, distance_m, geofence_check, exception_status

Given   request with null photo (Trigger 4b)

Then    record created without photo_url

And     exception_reason = LEFT_AT_OUTLET_NO_EVIDENCE, exception_status = PENDING_REVIEW

And     invoice status changes to exception

Given   request with already-existing idempotency_key

Then    backend returns 409 with existing evidence record (no duplicate)

Given   storage upload fails

Then    backend retries 3× with exponential backoff

And     if all retries fail, returns 503 to Rider App

And     invoice status does not change until upload succeeds

DASH-BE-02 · Batch Atomic State Transition — AI Scan PASS for N Invoices  P0  Backend

Entry Point: AI service returns PASS for 1 photo containing N TMP-INVs

User Story:

As the system, I want N invoice status transitions to occur in a single atomic operation when AI scan returns PASS, so that no invoice gets stuck in an intermediate state in the event of a partial failure.

Acceptance Criteria:

Given   AI scan service returns PASS for N TMP-INVs in one batch

When    result received by backend

Then    all N invoices UPDATED status pending → rider in a single database transaction

And     if one UPDATE fails, entire transaction rolled back — no invoice changes status

And     single event log created for entire batch (not N separate events)

And     outlet hutang_count decreases by N atomically

Given   Rider App sends "Send to AI" twice (double-tap idempotency)

When    both requests received

Then    second request with same idempotency_key rejected with 409

And     state change only occurs once

And     Rider App treats 409 as success and proceeds to results screen

DASH-BE-03 · Exception Reason Enum Extension  P0  Backend

Entry Point: Backend migration — additive change to existing enum

User Story:

As an ops reviewer, I want to be able to filter exceptions by more specific reason (stamp vs. signature vs. no evidence vs. AI fail) so I can correctly prioritize my review queue.

Acceptance Criteria:

Given   schema migration is executed

When    migration completes

Then    exception_reason column accepts new values:

PREFLIGHT_NOT_READY_STEMPEL,

PREFLIGHT_NOT_READY_TTD,

LEFT_AT_OUTLET_NO_EVIDENCE,

AI_FAIL_MULTIPLE_RETRY,

INVOICE_NOT_IN_DOCUMENT

And     old values remain valid — not a breaking change

And     ERD in docs/modules/erd/erd.mermaid updated in the same PR

Given   Ops Platform queries exceptions with new reasons

When    filter applied

Then    only invoices with matching reason returned

## Ops Platform Tickets

DASH-OPS-01 · Exception Detail View — Evidence Viewer (Photo + GPS + Distance)  P0  Frontend (Web)

Entry Point: Ops reviewer opens exception detail on Ops Platform

User Story:

As an ops reviewer, I want to see the visit evidence photo and rider's distance from the outlet in one view, so I can validate the "outlet not ready" exception without calling the rider or the outlet.

Acceptance Criteria:

Given   exception has attached evidence_id (Trigger 4a)

When    reviewer opens exception detail

Then    displayed: evidence photo + mini-map with rider pin and outlet pin

+ distance in meters + timestamp + photo_subject

And     if geofence_check = FLAGGED: yellow banner "Distance exceeds threshold"

And     if exception_status = PENDING_REVIEW (Trigger 4b): red banner "No photo evidence"

Given   exception has no evidence_id (Trigger 4c or predating this feature)

When    reviewer opens exception detail

Then    evidence section not shown — not an error state

And     reviewer sees the relevant reason (AI_FAIL_MULTIPLE_RETRY, etc.)

DASH-OPS-02 · Exception Queue — Sort Order NO_EVIDENCE → FLAGGED → Complete  P0  Frontend (Web)

Entry Point: Ops reviewer opens exception queue on Ops Platform

User Story:

As an ops reviewer, I want the highest-risk exceptions (without evidence) to appear at the top of the queue, so I can prioritize my review correctly without manual sorting.

Acceptance Criteria:

Given   ops reviewer opens exception queue

When    queue loads with default sort

Then    default order is:

1. exceptions with reason LEFT_AT_OUTLET_NO_EVIDENCE (no evidence)

2. exceptions with geofence_check = FLAGGED (distance suspicious)

3. all other exceptions (complete evidence, normal distance)

And     reviewer can override sort with other manual filter/sort options

And     count per category displayed in queue header:

"No Evidence (N) · Suspicious Distance (M) · Verified (K)"

## Changelog

| Date | Change |
| --- | --- |
| 2026-07-31 | v1 created — based on prototype v0.3 and deep dive review |
| 2026-07-31 | Prototype v0.4 created, applying all deep dive feedback |
| 2026-07-31 | v2 — translated to English, restructured to PRD best practice format with HEART success criteria, AC-tagged tickets, and cross-cutting standards |